CROSS-TEAM DATA CHANGE CONTROL

COLLABORATION STRATEGY

A Champion-Led Operating Model for Data Platform Change Governance

Azure · Databricks · SQL Server · ETL/ELT · TIBCO · Power BI · PowerApps · Core Systems

Prepared by: Data Governance & Engineering Office

Consulting Perspective: IT Governance, Change Management & Data Governance

Version 1.1 (Draft for Leadership Review)  |  July 23, 2026

Classification: Internal, Governance & Risk

# Scope & Working Assumptions

This is v1.1. It replaces the assumed four-tier change model used in v1.0 with the organization's actual Change Management Process for Data, the current-state document supplied for this review. It also corrects role terminology, approval routing, and known pain points to match that process. Anything still marked as an assumption below could not be confirmed from that document and should be verified before this goes to Aimee and Change Management for sign-off.

| Item | Basis |
| --- | --- |
| Baseline documents | Two source documents are evaluated together under Objective 1. One is the current Change Management Process for Data, which includes the change-required and not-required tables, tier definitions, Q&A, and pain points. The other is the earlier Change Control Policy and Procedure draft. Where they conflict, the current process document governs, since it reflects what Change Management operates today. |
| System of record | ISM is the organization's ITSM and ticketing platform. There's a confirmed distinction in how it gets used. A Data Team (DT) member raises an ISM ticket, and for infrastructure-type work such as server restarts or stuck processes, the Platforms team creates the formal Change Request (CR) against that ticket and assigns it within their team. This split should be made explicit in team SOPs (Section 8) so it isn't tribal knowledge. |
| Change tier model (confirmed) | There are five tiers, not four. Standard, Minor, Significant, Major, and Emergency are defined in Section 5.3 and carried through the RACI matrix, SOPs, and training in this document. |
| Approval chain (confirmed) | Minor changes are approved by the Change Manager, Aimee, with additional Change Approvers added as needed. This is typically where a requester's people manager sits. Significant changes go through CAB. Major changes go through CAB and ISLT. Emergency changes are entered into ISM before work begins and approved by ECAB within two hours of execution, with the Duty Manager sitting on ECAB and able to approve. |
| Technical teams in scope | There are seven champion teams, adjusted to match confirmed team names. They are Data Engineering (ETL/ELT, Databricks), Database Administration (SQL Server/Data Warehouse), Platforms (servers, network, virtualization/TIBCO, hardware, and the team that creates CRs for infrastructure work on DT's behalf), Application Development and Integrations (PowerApps, APIs), Business Intelligence and Reporting (Power BI Service and Report Server), Enterprise/Core Systems, and IT Service Management (ISM platform owner). Information Security participates as a standing advisory reviewer. The exact team roster is still worth confirming with Aimee. Platforms and DT are confirmed by name, while the others are grouped from the toolset the process document references. |
| Regulatory context | This is a Canadian credit union environment. OSFI Guideline B-13 and ITIL 4 change enablement remain the reference frameworks, alongside the organization's own CAB, ISLT, and ECAB structure. |

# 1. Executive Summary

## 1.1 The Problem

Data moves through more hands than any other asset here. Data Engineering builds pipelines, DBAs maintain the warehouse, Platforms keep the servers and network running, Application Development ships PowerApps and integrations, BI publishes to Power BI, and core systems generate the source data in the first place.

Each team already knows how to run its own changes through ISM. The gap is between teams. A schema change made confidently by Data Engineering can silently break a Power BI report downstream, and today nothing tells either team about the other before it happens.

## 1.2 The Proposal

This strategy proposes a Data Change Control Collaboration practice built on four things:

- A senior champion from each technical team, meeting on a defined cadence.

- Shared procedures every team works with, instead of each team improvising its own.

- Training on the same tier model and toolset-specific expectations.

- ISM workflows that surface upstream and downstream dependency automatically, instead of relying on someone remembering to mention it.

## 1.3 What This Does Not Change

This is not a new approval layer and not a new tier model. The existing approval structure stays exactly as it is:

- Standard changes are pre-approved.

- Minor changes are approved by the Change Manager, Aimee(?), plus any additional approvers needed.

- Significant changes are approved through CAB.

- Major changes are approved through CAB and ISLT.

- Emergency changes are approved through ECAB within two hours.

What's new is a visibility layer sitting alongside that chain, along with documented answers to three questions the team has already raised. Those are the category which a given data change falls into, who creates the CR versus who raises the ISM ticket, and what to do when a change needs a minor mid-window adjustment.

## 1.4 What's in this document

The remainder of this document works through:

- The governance gaps against the team's actual, documented pain points (Section 2)

- A RACI matrix spanning every team and approval body (Section 6)

- Reusable SOPs, including a fix for the mid-change remediation problem (Section 8)

- A training framework per team (Section 10)

- Concrete ISM automation opportunities, with workflow diagrams (Section 11)

- A risk assessment of this initiative itself (Section 12), KPIs (Section 13), and a 30-60-90-day roadmap (Section 14)

- Two appendices reproducing the organization's own change-required decision tables, so there is one authoritative, adopted reference instead of tribal knowledge (Appendix E/F)

# 2. Current Challenges

The first six rows below are gaps identified directly from the team's own current-process document, its Q&A log, and its recorded pain points. These are not hypothetical. The remaining rows are gaps identified by comparing that document against typical cross-team data-platform practice.

| Area | Current Gap | Consequence |
| --- | --- | --- |
| Approver counts unclear (documented pain point) | Team has flagged that submission requirements and the number of approvers required per change category are not clearly or currently documented. | Requesters guess at requirements per change, causing rework, delay, or under-approved changes. |
| Power BI Service ambiguity (documented pain point) | Deploying a report to Power BI Service (e.g., Member 360) has required a change, yet “publishing new reports within existing technology” is listed as not requiring a CR under Reporting Changes. Meanwhile, Power BI Gateway and Report Server upgrades are listed as requiring one under System Configurations. | Teams can't predict whether Power BI Service deployment needs a CR, and inconsistent handling risks both unnecessary delay and unauthorized production changes. |
| Change window inflexibility (documented pain point) | A change can be rescheduled to a new window only before the original window, never after, because the window itself affects the approval and rejection evaluation. | A missed window forces a brand-new change end-to-end, even for a routine timing slip, consuming approval cycles unnecessarily. |
| Mid-change remediation requires a new CR (documented pain point) | Standard recovery steps during a change (e.g., a service not restarting as expected) currently require opening a separate change to complete the original one. | Completion of a routine change is delayed by an unrelated approval cycle for what is effectively a rollback or retry step, and the team has asked whether other teams handle this differently. |
| CR ownership split not documented (from Q&A log) | DT raises the ISM ticket, and Platforms creates the actual CR and assigns it within their team for infrastructure-type work such as server restarts or stuck processes. This split exists in practice but isn't written in either team's procedures. | New hires and other teams don't know who is responsible for what, especially during time-sensitive infrastructure issues. |
| Tier definitions lack data examples (documented gap) | The current process names five tiers (Standard, Minor, Significant, Major, Emergency) but the team's own document notes it is “not recommending changes but more definition ... of what these entail with data examples.” In other words, the tiers exist, but data-specific examples don't yet. | Data Engineering, DBA, and BI staff each guess independently at how a schema change, pipeline change, or report change maps to a tier. |
| Downstream visibility | No systematic way for Data Engineering to know a Power BI dataset or SQL Server view is upstream-dependent before changing a source table. | Breakages surface as incidents rather than being prevented at change time, and root-cause investigation is slow. |
| Cross-team notification | Notification of affected teams is manual (Slack/email, if it happens at all) rather than triggered by the change record itself. | Inconsistent, person-dependent, and invisible to audit. |
| Meeting structure | No dedicated forum where data-platform-specific changes are discussed cross-team. General Change Management sessions cover infra/app changes, but data impact is an afterthought. | Data teams are reactive participants rather than active contributors to enterprise change visibility. |
| Training | Onboarding covers each team's own tools, with no shared training on the tier model, CR-required decision matrix, or escalation paths. | New hires learn the process by making a mistake in production, or by asking around informally, which is what today's Q&A log shows already happens. |
| Audit trail completeness | Evidence (test results, sign-offs, reconciliation) is inconsistently attached to ISM records across teams. | Weaker audit trail for regulatory examination, and harder to demonstrate control operating effectiveness. |

# 3. Future-State Vision

Twelve months from now, this is what's different:

## 3.1 One Shared Reference

Every technical team touching the data platform has a named champion who sits on the Data Change Forum. A change to a Databricks job, a SQL Server schema, a PowerApps, or a Power BI dataset is classified against one shared, documented decision matrix (Appendix E/F) that every team recognizes and trusts. Nobody is guessing whether a Power BI Service deployment needs a CR, because the answer is written down and agreed with Change Management.

## 3.2 Approval Routes Correctly the First Time

The moment a change record is created, ISM automatically identifies the dependent systems and datasets and notifies the owning teams. Approval routes correctly without manual triage:

- Minor goes to the Change Manager and any additional approver needed

- Significant goes to CAB

- Major goes to CAB and ISLT

- Emergency goes to ECAB within its two-hour window

Standard, pre-approved data changes move without friction because they're on a published list, not because someone decided to skip the process.

## 3.3 What Stops Happening

- Nobody discovers a broken report from an angry email. Champions get a heads-up before the change lands, not an incident ticket after.

- New hires complete a standard change-process onboarding module regardless of which team they join.

- Every team can produce, on demand, a complete evidence trail for any change an examiner asks about.

- The two open process questions the team has already raised, a missed change window and a routine mid-change remediation step, now have documented answers instead of living as informal workarounds.

# 4. Collaboration Model

## 4.1 Three-Tier Structure

The model layers on top of the existing five-tier approval chain rather than replacing it. There are three coordination tiers, each with a distinct decision right:

- Tier 1 is the new Data Change Forum. It's made up of the team champions plus Data Governance, who chairs it, and Information Security, who advises. It reviews, coordinates, and recommends, but it cannot itself approve a Significant, Major, or Emergency change.

- Tier 2 is the Change Manager, Aimee(?), and any additional Change Approvers. This is the existing authority for Minor changes, informed by Forum discussion when a change is cross-team.

- Tier 3 is CAB, CAB with ISLT, or ECAB. This is the existing authority for Significant, Major, and Emergency changes respectively, now receiving a pre-vetted recommendation and completed dependency map from the Data Change Forum rather than a raw request.

## 4.2 Champion Role

Each team nominates one senior representative, such as a lead engineer, DBA, or senior analyst, not necessarily the team manager, to serve as champion for a minimum 12-month term. The role is expected to take roughly two to four hours per week. That covers forum attendance, reviewing incoming changes tagged as touching their domain, and being the point of contact when another team needs to understand impact on their systems.

| Team | Champion Focus Area | Primary ISM Tags They Own |
| --- | --- | --- |
| Data Engineering (DT) | ETL/ELT pipelines, Databricks jobs & notebooks, orchestration, deidentification process | ETL, Databricks, Deidentification |
| Database Administration | SQL Server schemas, data warehouse, stored procedures, MDM | SQL Server, Data Warehouse, MDM |
| Platforms | Servers, network, hardware, virtualization (incl. TIBCO), cloud infrastructure, and CR creation for infrastructure-type work raised by DT | Server, Network, TIBCO, Cloud Infra |
| Application Development & Integrations | PowerApps (dev & production code), APIs, application interfaces/integrations | PowerApps, API, Integration |
| Business Intelligence & Reporting | Power BI Service, Power BI Report Server, Power BI Gateway, dashboards | Power BI, Reporting |
| Enterprise / Core Systems | Core banking and enterprise application configuration feeding data platforms | Core Banking, Enterprise App |
| IT Service Management | ISM platform administration, workflow automation, change calendar, CAB/ECAB scheduling | ISM Platform, Workflow |

## 4.3 Relationship to Existing Governance

The Data Change Forum reports on the same governance line as the current Change Management process. Data Governance chairs the Forum and co-owns documentation updates with Change Management and Aimee(?). The Forum does not sit above the Change Manager, CAB, ISLT, or ECAB. It feeds them better information and gives Data teams one place to resolve cross-team questions, like the Power BI Service ambiguity in Section 2, before they become recurring pain points.

# 5. Governance Framework

## 5.1 Approval Process (as confirmed in the current process document)

This is not a proposed redesign. It's the approval chain already in place, stated explicitly so every team works from the same understanding:

- Standard is a pre-defined, pre-approved set of technical work, pre-approved across technical, business, and financial dimensions. A piece of work cannot be Standard the first time it's attempted, and Standard changes cannot involve any interruption to IS services. It's logged in to ISM and needs no case-by-case approval.

- Minor covers negligible risk and impact, with small effort or cost. It's reviewed and approved by the Change Manager, Aimee(?), and additional Change Approvers, such as the requester's people manager, may be added as required. The Data Change Forum champion for the affected downstream system is notified automatically and may flag a concern before approval finalizes.

- Significant covers some risk or service impact, including any interruption visible to members or internal staff, or significant cost or resources. It's reviewed and approved by CAB. The Data Change Forum reviews it first and produces a dependency and impact summary for CAB.

- Major covers substantial risk or service impact, including member- or staff-visible interruptions or considerable cost or resources. It's reviewed and approved by CAB and ISLT. Data Change Forum review is mandatory before CAB submission.

- Emergency covers urgent work to repair or mitigate an existing issue or risk. It must be entered into ISM before the work is executed, and approved by ECAB within two hours of execution, with the Duty Manager sitting on ECAB and able to approve. Emergency changes require the same quality of change plan as any other tier, since urgency is not a reason to skip planning. Major incidents and outages are a primary source of Emergency Changes, and the Duty Manager or incident lead is responsible for ensuring an Emergency Change is submitted for all technical work performed to mitigate the incident, whether or not that work succeeds. Unanticipated prerequisite project work is explicitly not a valid use of this path.

## 5.2 Delegate Coverage (Recommended Addition)

The current process names the Change Manager, Aimee, and the Duty Manager as key individual approval points. Neither role currently has a documented backup with equivalent authority in ISM. We recommend a documented delegate for the Change Manager role at minimum, so Minor changes never stalls solely because one person is unavailable.

## 5.3 Change Tiers and Data Platform Examples

The tier definitions above are the organizations. This table adds the data-specific examples the team's own document flagged as missing, mapped against the existing Change-Request-Required decision table, which is reproduced in full in Appendix E.

| Tier | Data Platform Examples | Approval |
| --- | --- | --- |
| Standard | Running stored ETL procedures, restarting stuck ETL jobs or refreshing data loads, running the data deidentification process, adjustments to data schemas, tables, or stored procedures (per the CR-not-required list) | Log only. Pre-approved, no service interruption. |
| Minor | New ETL transformation with negligible impact, non-breaking SQL Server index change, enhancement to an existing report, publishing a new report within existing technology | Change Manager (Aimee) plus additional approvers as needed |
| Significant | Schema change with visible impact to members or staff systems, data migration or archiving activity, Power BI Gateway or Report Server upgrade, change to the deidentification process | CAB |
| Major | Core data platform release with substantial member- or staff-visible impact, considerable cost or resource change such as a data technology version upgrade with broad downstream effect | CAB and ISLT |
| Emergency | Data pipeline failure blocking a regulatory submission deadline, MDM server restart to resolve an active incident, emergency security patch to a data platform component | Enter in ISM before work begins. ECAB approval within 2 hours (Duty Manager may approve). |

## 5.4 Risk Assessment Dimensions

Every change record captures three impact dimensions, consistent with the current process and made explicit for data changes:

- Business impact. Which business processes, reports, or member-facing services depend on the affected data or system.

- Technical impact. Blast radius across Databricks, SQL Server, Platforms-managed infrastructure, PowerApps, and integration points, and rollback complexity.

- Data impact. Schema and lineage changes, data quality implications, retention and classification changes, and privacy impact.

## 5.5 Audit Requirements

- Every ISM record and CR in scope retains the request, tier classification, approvals with named approver and timestamp, test evidence, and closure status per the organization's records-retention standard.

- Data Change Forum minutes and dependency-map outputs are retained as supporting evidence for Significant, Major, and Emergency changes reviewed by the Forum.

- Internal Audit's periodic reconciliation is extended to sample Forum-reviewed changes specifically, confirming Forum recommendations were reflected in the final CAB or ISLT decision.

## 5.6 Document Governance and Sign-Off

Consistent with the requirement that Change Management and Aimee review and approve updates to change-control documentation:

- Data Governance, as document owner, drafts updates, incorporating Data Change Forum input and any newly identified pain points.

- The Change Management function and Aimee(?), as Change Manager, review for consistency with ISM workflow and the actual approval chain.

- CAB and ISLT are briefed on any material change to tier definitions or approval authority.

- Final sign-off rests with the Data Governance lead, Aimee, and Change Management, with review triggered annually or whenever the underlying Change Management Process for Data is updated.

# 6. RACI Matrix

R means Responsible, the one doing the work. A means Accountable, the one who owns the outcome and signs off. C means Consulted, whose input is sought before action. I means Informed, told after the fact. A dash means not typically involved.

| Producing Team | Champion | Data Gov. | InfoSec | Aimee (Change Mgr) | CAB | ISLT | ECAB / Duty Mgr | Data Change Forum |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Raise ISM ticket / submit change | R | C | - | - | I | - | - | - | - |
| Create formal CR (Platforms, for infra work raised by DT) | C | C | - | - | I | - | - | - | - |
| Classify tier (Standard/Minor/Significant/Major/Emergency) | R | C | C | C | I | - | - | - | A |
| Complete impact assessment (business/technical/data) | R | R | C | C | I | - | - | - | C |
| Identify downstream dependencies | C | R | C | I | - | - | - | - | A |
| Approve a Standard change | I | R | - | - | - | - | - | - | - |
| Approve a Minor change | I | C | I | I | A | - | - | - | I |
| Review and recommend a Significant or Major change | C | R | C | C | I | - | - | - | A |
| Approve a Significant change | I | I | I | C | C | A | - | - | C |
| Approve a Major change | I | I | I | C | C | A | A | - | C |
| Approve an Emergency change (within 2 hrs) | I | I | - | C | I | - | - | A | I |
| Schedule and notify downstream teams | I | R | - | - | - | - | - | - | A |
| Implement change | R | A | - | - | I | - | - | - | - |
| Validate and reconcile post-change | R | A | C | - | I | - | - | - | - |
| Execute rollback or remediation | R | A | - | C | I | - | - | I | - |
| Close ticket/CR and attach evidence | R | A | - | - | - | - | - | - | - |
| Update change-control documentation | C | C | A | C | A | I | I | - | C |

# 7. Meeting Structure

## 7.1 Enterprise Change Management Meeting Information Flow

Data teams currently attend the enterprise Change Management meeting as passive listeners. The table below defines what they should actively receive versus contribute, so the meeting works both directions.

| Data Teams Should Receive | Data Teams Should Contribute |
| --- | --- |
| Infrastructure changes (server, network, hardware) from Platforms that could affect data platform availability | Data pipeline (ETL/ELT) changes and their downstream report/dashboard impact |
| Database platform changes (SQL Server patching, failover testing, maintenance windows) | Schema changes and their lineage impact on regulatory or financial reporting |
| PowerApps and application releases that produce or consume data the platform ingests | Data quality issues discovered that may affect other teams' consumption of shared datasets |
| Network/security changes (AD groups, DB access, firewall) affecting data platform connectivity | New datasets being onboarded and who else may want to know they exist |
| Vendor, third-party, or cloud technology updates affecting integrations with core or data systems | Databricks and TIBCO virtualization changes and their job schedule or cluster policy impact |
| Security updates and patching schedules affecting data infrastructure | SQL Server and MDM changes (index rebuilds, version upgrades, capacity changes) |
| Platform maintenance windows and scheduled outages, including cloud data technology changes | Power BI Gateway, Report Server, and Power BI Service changes with material business-user impact |

## 7.2 Dedicated Data Change Forum

A general Change Management meeting cannot go deep on data-platform-specific dependency chains without losing every other attendee, so a dedicated forum is warranted.

| Purpose | Coordinate change activity across data-producing and data-consuming teams. Surface cross-team dependencies before changes are implemented. Resolve recurring classification questions, like Power BI Service deployments, once and centrally instead of re-litigating them per ticket. Recommend Significant and Major changes with a completed impact picture. |
| --- | --- |
| Scope | All Minor, Significant, and Major changes tagged as touching Databricks, SQL Server, MDM, ETL/ELT, TIBCO, Power BI, or PowerApps and integration feeding the data platform. Standard and Emergency changes are reported, not reviewed live. |
| Participants | Team champions (Section 4.2), Data Governance as chair, and Information Security as standing advisor. Aimee, the Change Manager, or a delegate attends when Significant or Major changes are on the agenda. |
| Frequency / Cadence | Weekly, 30 minutes, standing agenda. A monthly extended session of 60 minutes reviews KPIs (Section 13) and upcoming Significant or Major changes over the next four to six weeks. |
| Governance | An advisory and coordinating body. It recommends and does not approve Significant, Major, or Emergency changes, and it does not override the Change Manager, CAB, ISLT, or ECAB chain. |
| Agenda Template | The standing agenda reviews new changes tagged data-platform since the last session, walks through dependency and impact for each, flags conflicts, freeze-period issues, or classification questions, checks the status of in-flight Significant or Major changes, reviews open action items, and, in the monthly session only, closes with a metrics snapshot. |
| Decision-Making Authority | A consensus recommendation goes to CAB or ISLT for Significant and Major changes. Any champion may escalate an unresolved concern directly to Aimee for Minor changes. |
| Escalation Path | Champion disagreement goes to Data Governance as chair, then to Aimee as Change Manager, then to CAB, then to ISLT for Major changes or ECAB and the Duty Manager for Emergency changes. |
| Deliverables | Weekly minutes, an updated dependency map, an action log with owners and due dates, and a monthly KPI snapshot circulated to Change Management and team leads. |

# 8. Standard Operating Procedures

The following master SOP is designed to be adopted as-is by all teams, with the team-specific variance table (8.9) capturing the handful of points where a team's tooling changes the specifics.

## 8.1 Before a Change

- Classify the change against the Data Change Request Decision Matrix (Appendix E) and, for cloud data technology work, Appendix F. Confirm whether a CR is required before doing anything else.

- Raise the ISM ticket. If the work is infrastructure-type, such as a server restart, stuck process, or hardware issue, and owned by Platforms, DT raises the ISM ticket and Platforms creates the formal CR and assigns it within their team. This split (Section 2) is not optional and should be followed even under time pressure.

- Identify downstream dependencies. For Minor, Significant, or Major changes, confirm them with the relevant Data Change Forum champion, not just the requesting team.

- Define the test plan and get the non-production environment ready, using test data representative of production where feasible.

- Document the rollback plan and, for Significant or Major changes, rehearse it.

- Get the required approvals per Section 5.1 before any production action is taken.

## 8.2 During Implementation

- Execute strictly per the documented change plan. There are no in-flight scope changes. If scope must change, pause and re-submit.

- Log actions and timestamps in real time, using script output, screen capture, or ticket notes.

- Monitor for anomalies against baseline metrics throughout the implementation window.

- Keep the rollback plan and its owner on standby for the duration of the change window.

- Post a start notification to the affected-teams channel or ISM watchers and post a completion or issue notification at the end.

## 8.3 Post-Implementation

- Execute the defined verification and reconciliation steps (Section 8.7) before declaring success.

- Update monitoring and alerting thresholds if the change affects expected system behavior.

- Notify stakeholders of final status within one business day.

- Complete the Post-Implementation Review within 5 business days for Minor, Significant, or Major changes.

- Update documentation, including the runbook, data dictionary, lineage, and any Forum dependency map entries.

## 8.4 Rollback and Mid-Change Remediation

- Rollback trigger criteria are defined in the change plan before implementation begins. Examples include failed reconciliation, an error rate threshold, a failed smoke test, or a service not returning to its expected state.

- A named rollback owner, typically the Change Owner, has authority to invoke rollback without a further approval cycle once a trigger already documented in the approved change plan is met.

- Here's the recommended fix for the documented pain point on mid-change remediation. The change plan template should include a short, pre-authorized field for common recovery steps, such as a service restart, job re-run, or cache clear, covering routine recovery actions specific to that system. Executing a pre-authorized step from that field is part of completing the original change, not a new change. Anything outside that pre-authorized list still requires a new change, consistent with current practice. This addition should be proposed to Change Management for sign-off, alongside a short survey of how other teams handle the same situation, since the team's own document flagged wanting that input.

- Document any rollback or recovery action taken in the ticket with root cause, even if preliminary, and notify the Data Change Forum champion for the affected system.

## 8.5 Communication and Scheduling Expectations

- Standard changes need no advance notice beyond the ISM log entry.

- Minor changes need at least 3 business days' notice to identify downstream owners.

- Significant changes need at least 5 business days' notice, plus a Data Change Forum walkthrough.

- Major changes need at least 10 business days' notice, a Data Change Forum walkthrough, and CAB and ISLT scheduling lead time.

- Emergency changes require notifying affected teams as soon as practical during or immediately after implementation, with entry into ISM before work begins and ECAB approval within 2 hours, per Section 5.1.

- On a missed change window, current process only allows rescheduling before the original window closes. A window that has already passed requires a new change. We recommend Change Management consider a short, defined grace period, such as the same business day, during which a still-pending change can be moved to a new window without a full new submission, provided the risk profile hasn't changed. This is a recommendation for Change Management to evaluate, not a change this document makes unilaterally.

## 8.6 Documentation Requirements

- A change record cannot close without tier classification against Appendix E or F, approvals on record, test evidence attached, a rollback plan on file, and, for Minor, Significant, or Major changes, a completed PIR.

- Data lineage and data dictionary updates are part of the change itself, not a follow-up backlog item.

## 8.7 Validation Baseline by Change Type

- Data pipeline and ETL changes get a row-count and control-total reconciliation before and after the change.

- Schema changes get a downstream query or report smoke test against the new schema.

- Infrastructure and Platforms changes get a service health check and resource monitoring confirmation.

- PowerApps and integration changes get a contract or regression test against consuming applications.

- Power BI changes, whether Service, Report Server, or Gateway, get a report render check and a spot-check of key figures against source.

## 8.8 Operational Handoffs and Support Model

- The implementer hands off to Operations or Support with a brief note on what changed, what to watch for, and who to call, attached to the ISM ticket or CR.

- On-call staff are briefed on changes implemented in the prior 24 hours as part of shift handoff.

- During hypercare, the Change Owner remains the first point of contact for issues for 48 hours post-implementation on Minor, Significant, or Major changes. After that, standard support and on-call processes apply.

- Escalation during hypercare follows the path in Section 7.2. The Forum goes to Aimee, then to CAB, then to ISLT or ECAB as needed.

## 8.9 Team-Specific SOP Variance

| Team | Distinct Before-Change Step | Distinct Validation Step | Primary Artifact |
| --- | --- | --- | --- |
| Data Engineering | Confirm the ETL/Databricks job is version-controlled before deployment, and confirm whether the change is on the CR-not-required list, such as running stored ETL procedures | Row-count and control-total reconciliation against the prior run | Deployment log and reconciliation report |
| Database Administration | Check the capacity and locking impact on the target SQL Server or MDM instance | Query plan and index performance check after the change | Schema change script and execution plan diff |
| Platforms | For infra work raised by DT, confirm the ISM ticket is in hand before creating the CR, and confirm the hardware or TIBCO virtualization change against the maintenance window | Resource and service health check after the change | CR record and deployment log |
| Application Dev. & Integrations | Confirm whether the PowerApps change targets dev, which needs no CR, or production, which does, per Appendix E | Contract and regression test suite pass | API/PowerApps release note and test results |
| Business Intelligence & Reporting | Confirm whether the deployment is a report or service enhancement, which needs no CR, or a Gateway or Report Server upgrade, which does, per Appendix E. Resolve any Power BI Service ambiguity with the Forum first. | Visual render check and a key-figure spot-check against source | Power BI deployment log |
| Enterprise / Core Systems | Confirm the parameter change against vendor-supported configuration options | End-to-end transaction test in non-production | Core system change ticket and test evidence |
| IT Service Management | Confirm the ISM workflow or automation change doesn't break existing routing rules | Test ticket walked through the full lifecycle in a non-production instance | ISM configuration export and test ticket log |

# 9. Communication Plan

| Audience | Content | Channel | Cadence |
| --- | --- | --- | --- |
| Downstream system/dataset owners | Upcoming change details, dependency impact, requested feedback window | ISM auto-notification + Data Change Forum channel | At submission (Minor/Significant/Major) |
| Data Change Forum | New changes, dependency walkthroughs, in-flight Significant/Major changes, KPIs | Weekly forum meeting + minutes | Weekly / monthly (KPIs) |
| CAB / ISLT | Significant/Major change recommendations with completed impact picture | CAB/ISLT meeting + ISM record | Per CAB/ISLT cadence |
| Aimee (Change Manager) & additional approvers | Approval requests with tier classification and Forum input where applicable | ISM approval workflow | Per submission |
| Frontline / business users | Member- or business-facing change impact and timing | Email/Teams notice from System Owner | Advance notice per tier (Section 8.5) |
| Champions & team leads | Action items, escalations, training updates | Data Change Forum + email digest | Weekly |
| Leadership / Change Management | KPI trends, Significant/Major change summary, risk register updates, pain-point resolution status | Monthly/quarterly report | Monthly / quarterly |
| All technical staff | Process changes, lessons learned, new SOP versions, decision-matrix updates | Knowledge repository + onboarding refresh | As updated |

## 9.1 Incident Tie-In

If a production incident is later linked to a recent change, the Change Owner and affected champions are pulled into the incident bridge to accelerate root-cause identification. The dependency map and change log built for this practice double as the fastest available incident-triage tool. Per the current process, MIOs are also a primary trigger for Emergency Changes, and the Duty Manager is responsible for making sure every mitigation action taken is captured as one.

# 10. Training Strategy

Every team needs the same foundation: the five-tier change model, the Data Change Request Decision Matrix (Appendix E/F), ISM mechanics, and escalation paths, plus tool-specific depth. The table below profiles each team's required knowledge and tools, change responsibilities, and the most common mistake versus the best practice that prevents it. Approval expectations for all teams follow the shared model in Section 5.1: Aimee for Minor, CAB for Significant, CAB and ISLT for Major, and ECAB or the Duty Manager for Emergency.

| Team | Required Knowledge & Tools | Key Change Responsibility | Common Mistake → Best Practice |
| --- | --- | --- | --- |
| Data Engineering | ITIL change basics, ISM ticketing, Git/CI-CD, Databricks jobs and Declarative Bundles | Version-controlled pipeline changes with tested rollback via CI/CD redeploy | Deploying notebook edits directly to production → Always deploy via CI/CD pipeline from a reviewed branch |
| Database Administration | ISM ticketing, SQL Server change scripting, execution plan analysis | Schema and index changes with locking and performance impact assessed beforehand | Running DDL directly in production during business hours → Schedule schema changes in approved maintenance windows with a rehearsed rollback script |
| Platforms | ISM ticketing, CR creation for infra work, server/network/virtualization (TIBCO) change procedures | Creates the formal CR for infrastructure work raised by DT via ISM ticket, and deploys resource changes with drift prevention | Starting infra work before the DT-raised ISM ticket exists → Confirm the ISM ticket first, then create the CR and assign within Platforms |
| Application Dev. & Integrations | ISM ticketing, API versioning and contract testing | Backward-compatible API changes with consumer notification | Shipping a breaking API change without notifying consuming teams → Version the endpoint and run contract tests against all known consumers first |
| Business Intelligence & Reporting | ISM ticketing, Power BI deployment pipelines, semantic model documentation | Dataset and report changes validated against all dependent reports before publishing | Editing a shared dataset without checking who else uses it → Check the semantic model's dependent-reports list before any structural change |
| Enterprise / Core Systems | ISM ticketing, vendor change-management procedures, end-to-end transaction testing | Parameter and configuration changes tested end-to-end in non-production first | Applying a vendor patch straight to production → Stage it in a parallel or test environment and run a full transaction cycle first |
| IT Service Management | ISM administration, workflow and automation configuration, CMDB maintenance | Keeps ISM workflow, routing, and CMDB dependency data accurate and current | Letting the CMDB dependency map go stale → Run a quarterly CMDB accuracy audit tied to the same cadence as policy review |

## 10.1 Example Scenarios (used in training)

- Data Engineering. A Databricks job feeding the loan-delinquency dashboard needs a new transformation. Walk through the change request, a dependency check with the BI champion, CI/CD deployment, and reconciliation.

- Database Administration. Adding a non-nullable column to a table read by three downstream views. Walk through impact assessment and a phased rollout to avoid breaking the views.

- Platforms. An MDM server restarts resolving a stuck process. Walk through the DT-raises-ticket, Platforms-creates-CR split, and confirm which tier applies.

- Application Dev. & Integrations. A payment-processor API version deprecation. Walk through consumer notification, contract testing, and a phased cutover.

- Business Intelligence & Reporting. Renaming a column in a certified dataset used by 12 reports. Walk through the dependent reports check and stage communication to report owners.

- Enterprise/Core Systems. A core banking fee-schedule parameter update. Walk through end-to-end testing and coordinated timing with the nightly batch.

- IT Service Management. Adding a new risk tier to the ISM workflow. Walk through configuration testing in a sandbox instance before promoting it to production routing rules.

## 10.2 Change-Readiness Checklist (all teams)

| Checklist Item | Confirmed | Notes |
| --- | --- | --- |
| Change classified against the Data Change Request Decision Matrix (Appendix E/F) | ☐ Yes ☐ No |  |
| ISM ticket raised and, if infrastructure works, CR created by Platforms | ☐ Yes ☐ No |  |
| Downstream dependencies identified and, if Minor, Significant, or Major, confirmed with affected champions | ☐ Yes ☐ No |  |
| Test plan executed with evidence attached | ☐ Yes ☐ No |  |
| Rollback plan documented, and rehearsed if Significant or Major | ☐ Yes ☐ No |  |
| Required approvals obtained (Aimee for Minor, CAB for Significant, CAB and ISLT for Major, ECAB or Duty Manager for Emergency) | ☐ Yes ☐ No |  |
| Change scheduled outside any active freeze period | ☐ Yes ☐ No |  |
| Communication sent to affected teams per Section 8.5 timing | ☐ Yes ☐ No |  |
| Change plan followed exactly during implementation | ☐ Yes ☐ No |  |
| Post-change validation completed and documented | ☐ Yes ☐ No |  |
| PIR completed within 5 business days for Minor, Significant, or Major changes | ☐ Yes ☐ No |  |

## 10.3 Onboarding, Refresher, Certification & Knowledge Repository

- Initial onboarding is a half-day Change Process Fundamentals module for every new technical hire, covering ISM mechanics, risk tiering, the RACI matrix, and where to find the Data Change Forum. It's delivered in week one, before the new hire submits their first change.

- Team-specific onboarding is delivered by the team champion within the first month, covering the Section 10 profile and SOP variance (8.9) for that team.

- Refresher training is a 30-minute annual refresher for all technical staff, also triggered by material policy updates (Section 5.6) or a control failure identified in audit.

- Annual certification has each champion complete a brief certification confirming familiarity with the current policy version, RACI matrix, and their team's SOP variance, tracked centrally by Data Governance.

- The knowledge repository is a single, versioned home, such as a Confluence or SharePoint space linked from ISM, holding the policy, this strategy, SOPs, RACI matrix, training materials, and Forum minutes. It's meant to be one source of truth rather than tribal knowledge scattered across teams.

# 11. ISM Workflow Recommendations

The Data Change Forum and the SOPs in Section 8 will work without any ISM changes. But they will work far better, and scale past seven teams, if the platform does the coordination automatically instead of relying on a champion remembering to check a dependency map by hand. The two workflows below describe the target-state automation. Neither requires replacing ISM, only configuring dependency data, such as a CMDB or equivalent asset/relationship table, and routing rules that likely already exist in some form.

## 11.1 End-to-End Change Workflow

This is the process from Section 5, shown as a single flow so the tier-based approval routing is visible at a glance. That includes the Emergency path, which enters ISM before work begins and runs in parallel to implementation.

Figure 1. End-to-end change workflow with tier-based approval routing (Standard, Minor, Significant, Major, Emergency).

## 11.2 Automated Dependency & Notification Workflow (Recommended Build)

This is the specific automation opportunity that closes the biggest gap identified in Section 2, where nobody downstream finds out about a change until something breaks. It depends on ISM, or a connected CMDB, holding a table of which datasets, jobs, and reports depend on which upstream systems. That's a one-time setup effort, then maintained incrementally as each new pipeline, table, or report is onboarded.

Figure 2. Automated dependency lookup and downstream notification, triggered at ticket creation.

## 11.3 Automation Opportunities in Detail

| Capability | How It Works | Build Owner |
| --- | --- | --- |
| Notify downstream teams | On ticket/CR creation, ISM queries the dependency table for the tagged asset and auto-adds affected-team champions as watchers with an automated notification. | IT Service Management + affected champions |
| Identify impacted systems | A CMDB-style dependency table links source tables and jobs to downstream datasets, reports, and applications, and surfaces automatically on the record. | Data Engineering + Database Administration (initial population) |
| Route approvals | The tier field drives routing rules. Standard changes are logged only. Minor changes route to Aimee and any additional approvers. Significant changes route to CAB. Major changes route to CAB and then ISLT. Emergency changes route to ECAB with a two-hour SLA clock. | IT Service Management |
| Trigger documentation updates | Closure creates a linked task to update the data dictionary or runbook if the change type requires it, such as a schema, pipeline, or PowerApps/API change. | IT Service Management + requesting team |
| Generate notifications | Status-change triggers, such as approved, scheduled, implemented, or closed, push to Teams or email for watchers automatically, replacing manual pings. | IT Service Management |
| Track dependencies | The dependency table is the single source of truth for the Forum's dependency map (Section 7.2), one dataset instead of a spreadsheet per team. | Data Governance (ownership) + all teams (contributions) |
| Track implementation status | A record state machine, moving from Open to Approved to Scheduled to In Progress to Validated to Closed, gives real-time visibility without asking. | IT Service Management |
| Capture evidence | Structured attachment fields for test evidence, reconciliation output, and sign-offs are required before a record can move to Closed. | IT Service Management (configuration) + all teams (usage) |
| Escalate risks | SLA timers on approval and implementation steps auto-escalate to Aimee if a Minor change sits un-approved past its target window or flag an Emergency change approaching its two-hour ECAB deadline. | IT Service Management |
| Generate dashboards | A live dashboard pulls record data for the KPIs in Section 13, visible to the Forum, Change Management, and leadership. | IT Service Management + Data Governance |

## 11.4 Build Sequencing

Here's the recommended order, so value shows up early rather than waiting for a big-bang release:

- Structured evidence-capture fields, for the lowest effort and an immediate audit-trail improvement.

- Tier-based approval routing with SLA escalation.

- Dependency table population for the highest-traffic pipelines first.

- Automated downstream notification, once the dependency table has meaningful coverage.

- A live KPI dashboard, once enough change history exists to be meaningful.

# 12. Risk Assessment

Standing up a cross-team practice carries its own risks, distinct from the risks any individual change carries. These should be tracked on the Data Change Forum's own risk register.

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Champion role competes with day-job priorities and gets deprioritized | High | Medium | Recognize a formal 2 to 4 hour per week allocation through team managers, and rotate the term so it's not one person's permanent burden | Team Managers |
| Single point of failure in the Change Manager (Aimee) approval role | Medium | High | Configure a documented delegate in ISM routing (Section 5.2). Duty Manager rotation already provides equivalent coverage for Emergency and ECAB. | Change Management |
| Uneven adoption, with some teams engaging fully and others treating it as optional | Medium | Medium | Tie Forum participation to onboarding and certification (Section 10.3) and report attendance as a KPI (Section 13) | Data Governance |
| Dependency table or CMDB goes stale, undermining automated notification | Medium | High | Run a quarterly accuracy audit tied to the policy review cadence, with ownership assigned per data domain | IT Service Management |
| Power BI Service classification recommendation (Section 2) is adopted informally but never ratified by Change Management | Medium | Medium | Escalate it as a named action item to Aimee and Change Management (Section 15), not just document it in this strategy | Data Governance |
| Pre-authorized mid-change remediation steps (Section 8.4) are used too broadly, becoming a way to skip real changes | Low | Medium | Keep the pre-authorized list narrow and system-specific, reviewed by Change Management before adoption, and have audit sample specifically for overuse | Change Management + Internal Audit |
| Forum becomes a bottleneck instead of an accelerator | Low | Medium | Keep a strict 30-minute cadence and standing agenda, with an escalation path for anything unresolved rather than extending meetings | Data Governance (chair) |
| New governance layer is perceived as bureaucracy, so teams route around it | Medium | High | Lead with the Standard-change pre-approved catalog (Appendix E/F) so low-risk work stays fast, and communicate the practice as visibility, not a new approval gate | Change Management + Champions |
| Audit finds inconsistent evidence across teams during transition | Medium | Medium | Allow a grace period with coaching before evidence requirements are enforced as findings, using the checklist (10.2) from day one | Internal Audit + Data Governance |

# 13. Success Metrics (KPIs)

These extend the organization's existing change metrics with measures specific to cross-team collaboration.

| Metric | Definition | Target | Reported |
| --- | --- | --- | --- |
| Change success rate | Share of changes implemented without rollback or unplanned incident | ≥ 95% | Monthly |
| Downstream-caused incident rate | Incidents traced to an upstream change with no prior notification to the affected team | 0 per quarter | Quarterly |
| Dependency map coverage | Share of production datasets and pipelines with documented downstream dependencies in the CMDB/ISM | ≥ 80% by month 6, ≥ 95% by month 12 | Monthly |
| Auto-notification rate | Share of Minor, Significant, and Major changes where downstream teams were notified automatically, rather than manually or not at all | ≥ 90% by month 9 | Monthly |
| Data Change Forum attendance | Share of champions present at each weekly session | ≥ 85% | Monthly |
| Mean time to approval | Average business days from submission to approval decision, by tier | Within tier SLA (Section 8.5) | Monthly |
| Emergency Change SLA adherence | Share of Emergency Changes with ECAB approval obtained within the 2-hour window | 100% | Monthly |
| Training completion | Share of technical staff completing onboarding and refresher training | 100% onboarding, ≥ 95% annual refresher | Quarterly |
| Documentation completeness | Share of closed changes with full evidence per the Section 10.2 checklist | 100% | Monthly |
| Champion certification currency | Share of champions certified against the current decision matrix and SOPs | 100% | Annual |

# 14. 30-60-90 Day Implementation Roadmap

| Phase | Milestones | Owner |
| --- | --- | --- |
| Day 30 | Champions are nominated by all teams. The kickoff session is held. The Appendix E/F decision tables are validated with Change Management. Document review starts with Change Management and Aimee, including the two documented process questions on Power BI Service classification and mid-change remediation. The Data Change Forum charter (Section 7.2) is ratified. | Data Governance (lead) |
| Day 60 | SOPs (Section 8) are drafted and reviewed by all champions. The RACI matrix is finalized and communicated. The first three Data Change Forum sessions are held. ISM automation requirements are documented (Section 11.3) and prioritized with IT Service Management. A delegate approver is configured for the Change Manager role. Change Management's response on the two documented process questions is received. | Data Governance + Champions + IT Service Management |
| Day 90 | The onboarding training module goes live. The first cohort of champions is certified. ISM pilot automation ships for at least one workflow, recommended to be structured evidence capture plus tier-based routing, per the Section 11.4 sequencing. A KPI baseline is captured. The first monthly extended Forum session is held with a leadership readout. | Data Governance + IT Service Management + Champions |

## 14.1 Beyond Day 90

- Dependency table population continues incrementally, prioritized by the highest-traffic pipelines and regulatory reporting feeds.

- Automated downstream notification (Section 11.2) goes live once dependency coverage passes roughly 50% of production datasets.

- The live KPI dashboard ships once six months of change history exists to make trends meaningful.

- The annual review cycle begins, incorporating the first two quarters of Forum experience, audit findings, and any updates to the underlying Change Management Process for Data.

# 15. Action Items by Team

| Team | Immediate Action | Owner | Due |
| --- | --- | --- | --- |
| Data Engineering (DT) | Nominate a champion and inventory active ETL/Databricks pipelines and their known downstream consumers | Team Lead | Day 15 |
| Database Administration | Nominate a champion and document current schema-change practice and gaps against Section 8.9 | Team Lead | Day 15 |
| Platforms | Nominate a champion and confirm the DT-raises-ticket, Platforms-creates-CR split is written into their own procedures | Team Lead | Day 15 |
| Application Dev. & Integrations | Nominate a champion and catalog PowerApps and APIs feeding or fed by the data platform, noting which are dev versus production per Appendix E | Team Lead | Day 15 |
| Business Intelligence & Reporting | Nominate a champion and document current Power BI Service versus Report Server deployment practice ahead of the classification question going to Change Management | Team Lead | Day 15 |
| Enterprise / Core Systems | Nominate a champion and document core system data extracts feeding the platform | Team Lead | Day 15 |
| IT Service Management | Nominate a champion and assess ISM's current CMDB, dependency, and workflow-automation capability | ISM Platform Owner | Day 15 |
| Data Governance | Schedule the kickoff, draft the Forum charter and SOP templates, and open document review with Change Management and Aimee, including Appendix E/F validation | Governance Analyst | Day 20 |
| Change Management / Aimee | Confirm the delegate approver setup, rule on the Power BI Service classification and mid-change remediation questions (Sections 2 and 8.4), and review and approve updated documentation | Change Manager | Day 30 |
| Information Security | Confirm the standing advisory role on the Forum and define security review triggers for data-platform changes | InfoSec Lead | Day 30 |
| Internal Audit | Review proposed evidence and checklist requirements (Section 10.2) for audit sufficiency before rollout | Internal Audit Lead | Day 45 |

# 16. Recommendations & Next Steps

## 16.1 Priority Recommendations

- Ratify the Data Change Forum as an advisory body under existing governance. It carries no new approval authority, just better information reaching the Change Manager, CAB, ISLT, and ECAB.

- Get a documented ruling from Aimee and Change Management on the two open process questions this document surfaced, Power BI Service classification and a bounded set of pre-authorized mid-change remediation steps. These are quick wins that directly resolve pain points the team has already raised.

- Publish Appendix E and F as the single authoritative decision matrix, replacing the current situation where approver counts and submission requirements aren't clearly documented.

- Close the single-point-of-approval gap for the Change Manager role first (Section 5.2). It's low effort, high audit value, and protects the whole practice from stalling on day one.

- Start ISM automation with evidence capture and tier-based routing (Section 11.4, steps 1 and 2) before attempting downstream auto-notification. It delivers audit value immediately without depending on dependency-data coverage.

- Fold the RACI matrix, SOPs, and decision matrix into onboarding immediately, so new hires never learn the process the informal way today's Q&A log shows it currently gets learned, after the fact.

## 16.2 What Leadership Is Being Asked For

- Endorsement of the champion role as a recognized 2 to 4 hour per week responsibility, not an unofficial add-on to someone's existing workload.

- Sponsorship for the ISM automation build sequence (Section 11.4), including any tooling or licensing investment for dependency mapping or dashboarding.

- Confirmation that Change Management and Aimee are resourced to rule on the two open process questions and complete the document review within the 30-day window.

## 16.3 Immediate Next Steps

- Circulate this strategy, including Appendices E and F, to Change Management, Aimee, and the team leads for comment.

- Hold the kickoff session and confirm champion nominations, targeting Day 15.

- Begin the document review with Change Management and Aimee in parallel, prioritizing the two open process questions, targeting Day 20.

- Stand up the first Data Change Forum session using the charter in Section 7.2, even before every automation piece exists. The coordination value starts on day one, and the tooling catches up.

# Appendix E. Data Change Request Decision Matrix

Reproduced from the current Change Management Process for Data. This is the organization's existing, adopted reference, not a new proposal, restructured here into a single lookup table so it can be published as one authoritative source (Section 2, approver counts unclear).

| Domain | Change / Activity | CR Required? |
| --- | --- | --- |
| Data | Data migrations or data archiving activities | Yes |
| Data | Changes to the deidentification process | Yes |
| Data | Backups and restore process | Yes |
| Data | Running stored ETL procedures | No |
| Data | Adjustments to data schemas, tables, or stored procedures | No |
| Data | Restarting stuck ETL jobs / refreshing data loads | No |
| Data | Running the data deidentification process (executing, not changing it) | No |
| Data | Changes to data models | No |
| Data | Change to data structures (tables & columns, naming) | No |
| Infrastructure | Server restarts | Yes |
| Infrastructure | Changes to hardware configurations or replacements | Yes |
| Infrastructure | Replacement or upgrade of hardware components (CPU, memory, storage) | Yes |
| Infrastructure | Hardware configuration changes to enhance performance or reliability | Yes |
| Network | Configuration changes to routers, switches, firewalls, or other network devices | Yes |
| Network | Changes to network topology or addressing | Yes |
| Security | Updates to access controls, permissions, or security policies | Yes |
| Security | Implementation of new security measures or tools | Yes |
| Security | Requesting/adding people to AD groups or providing DB access | No |
| System Configuration | Server configuration changes, including OS settings | Yes |
| System Configuration | Virtualization system configuration changes (incl. TIBCO virtualize) | Yes |
| System Configuration | Power BI Gateway software upgrades | Yes |
| System Configuration | Power BI Report Server upgrades | Yes |
| Release Management | Release of new software versions and updates, including deployment planning and coordination, and all data technology version updates, except cloud technology (see Appendix F) | Yes |
| PowerApps | Modifications to production code of PowerApps | Yes |
| PowerApps | Changes to application interfaces/integrations in production | Yes |
| PowerApps | Modifications to dev code of PowerApps | No |
| PowerApps | Changes to application interfaces/integrations in dev environments | No |
| Reporting | Enhancement to existing reports and reporting service apps | No |
| Reporting | Publishing new reports within existing technology | No* |
| Emergency | Urgent work to address critical issues or security vulnerabilities | Yes (Emergency path) |

* Flagged in Section 2, this is the specific row in tension with practice. Power BI Service report deployments, such as Member 360, have required a CR despite this row, while Power BI Gateway/Report Server upgrades separately require one under System Configuration. We recommend Change Management confirm whether publishing new reports is intended to cover Power BI Service deployments, or whether that should move to a Yes or conditional row of its own.

# Appendix F. Cloud Data Technology Change Reference

Reproduced from the current Change Management Process for Data. Applies to cloud data platform changes specifically, the Release Management exception in Appendix E.

| Category | Description | CR Required? |
| --- | --- | --- |
| Security Enhancements | Regular updates to security protocols, encryption methods, and access controls to address evolving threats and vulnerabilities | Yes |
| Cost Optimization | Continuous review and adjustment of cloud resource usage, reserved instances, and more cost-effective services | Yes |
| Scaling Strategies | Adjustments to auto-scaling configurations to accommodate changing workloads | Yes |
| Compliance Updates | Changes to ensure ongoing compliance with industry regulations and data protection standards | No, unless it's a configuration change |
| New Service Adoption | Evaluation and adoption of new cloud services or features aligned with business needs | Yes |
| Data Management Policies | Updates to data lifecycle management policies (retention, archival, deletion strategies) | Yes, when implementing |
| Backup and Disaster Recovery | Regular testing and updating of backup and DR plans | No, unless adjusting rules |
| Networking Adjustments | Changes to VPNs, subnets, and firewall rules for evolving infrastructure requirements | Yes |
| Identity and Access Management (IAM) | Enhancements to IAM policies and roles reflecting team, responsibility, or security changes | Yes |
| CI/CD Pipelines | Improvements to CI/CD pipelines for automated deployment processes | Yes, initial and changes |
| Service Level Agreements (SLAs) | Regular review and negotiation of SLAs with cloud service providers | No |
| Monitoring and Logging | Enhancements to monitoring/logging configurations for performance, troubleshooting, and security | Yes |
| DevOps Practices | Integration of existing DevOps practices and tools across development and operations | No |
| Container Orchestration Updates | Updates to orchestration platforms (e.g., Kubernetes) and configurations | Yes |
| Serverless Architecture Adoption | Adoption of serverless computing models for specific workloads | Yes, when implementing, not exploring |
| Regulatory Changes | Adjustments to cloud configurations to align with data governance/compliance changes | Yes |
| Cloud Governance Policies | Updates to cloud governance policies reflecting organizational changes | No |
| Collaborative Tools Integration | Integration of new collaborative tools/platforms for cloud teams | No |
| Edge Computing Implementations | Implementing edge computing solutions to reduce latency and improve performance | Yes |
| Training and Skill Development | Ongoing training on cloud technologies, best practices, and security protocols | No |

# Appendix G. Institutional Knowledge Log

Captures decisions and open questions currently living in email and meeting memory so they survive staff turnover. We recommend this log itself become a standing agenda item for the Data Change Forum (Section 7.2).

| Topic | Current Answer / Pain Point | Status / Recommended Resolution |
| --- | --- | --- |
| Who creates the CR for infra work? | DT raises the ISM ticket, and Platforms creates the CR and assigns it within their team. This is the confirmed answer from Change Management. | Decided. Needs to be written into both teams' SOPs (Section 8.9), since it isn't currently documented anywhere outside meeting notes. |
| Can a missed change window be moved? | A CR can be rescheduled before the window, not after, because the window affects the approval and rejection evaluation, so a new window means a new approval process. This is the confirmed answer from Change Management. | Decided, but flagged as a pain point. We recommend Change Management evaluate a short grace-period exception (Section 8.5). This is an open item for Day 30 to 60. |
| Approver counts per category | Not clearly or currently documented, according to the team's own notes. | Resolved by this document. Appendix E/F is the authoritative reference, pending Change Management confirmation. |
| Power BI Service deployment (e.g., Member 360) | Has required a change in practice, in apparent tension with the publishing new reports not-required row. | Open. Escalated to Change Management as an action item (Section 15). The Appendix E footnote records the ambiguity. |
| Mid-change remediation (e.g., service not restarting) | Currently requires opening a new change to complete the original one. The team has asked how other teams handle this. | Open. A recommendation is drafted in Section 8.4 for pre-authorized common recovery steps, but it needs Change Management sign-off and a cross-team practice check. |